# Meeting Notes / Minutes of Meeting (MoM)

## Employee Leave Management & Workforce Analytics System (ELMS)

Meeting Type: Stakeholder Requirement Elicitation
Meeting ID: MOM-001
Date: 26.09.2026
Status: Draft
Prepared By: Business Analyst

# 01. Meeting Purpose

The purpose of this meeting was to understand the organization's current employee leave management process, identify business problems, clarify stakeholder needs, and gather initial requirements for the proposed Employee Leave Management & Workforce Analytics System (ELMS).

# 02. Participants

| Participant | Role |
| --- | --- |
| Business Analyst | Requirement elicitation and documentation |
| HR Manager | Primary business stakeholder |
| Employee Representative | Business/user perspective |
| Manager Representative | Leave approval perspective |
| Business/Management Representative | Business outcome and reporting perspective |

# 03. Current Process Discussed

The current leave process is partially manual.

### Current Process

Employee → Email/Paper/Form → HR → Manual Balance Check → Manager → Approval/Rejection → HR Record Update → Employee Notification

The discussion identified that the process relies on:

- Email communication

- Paper/forms

- Excel or leave registers

- Manual HR processing

- Manual communication with managers

- Manual employee notification

# 04. Key Problems Identified

The following problems were identified during the discussion:

- Employees cannot directly track their leave request status.

- HR manually checks employee leave balances.

- HR manually communicates requests to managers.

- Manager availability can cause approval delays.

- HR manually updates leave records.

- Employees may need to contact HR for request status.

- Leave information is maintained through partially manual records.

- Management has limited ability to analyze leave patterns and trends.

# 05. Key Requirements Discussed

The following major requirements were identified:

### Employee

- Login to the system.

- View leave balance.

- Submit leave requests.

- View request status.

- View leave history.

- Cancel eligible pending requests.

### Manager / Approver

- Receive leave request notifications.

- View pending requests.

- Review employee and leave information.

- View available leave balance.

- View previous six months of relevant leave history.

- Approve requests.

- Reject requests with a reason.

### HR/Admin

- Manage employee leave information.

- Configure leave types.

- Configure leave entitlements.

- Manage employee-manager assignments.

- Maintain leave records.

- Access reports.

### Management

- Access leave reports.

- Review department-level information.

- Analyze monthly leave trends.

- Review approval/rejection patterns.

# 06. Decisions Made

| Decision | Description |
| --- | --- |
| Centralized system | ELMS will be used as the central leave-management system |
| Manager assignment | Each employee will have an assigned manager/approver configured in the system |
| Manager selection | Employee will not manually select a manager for each request |
| Manager notification | System will automatically notify the assigned manager after submission |
| Employee notification | System will automatically notify the employee after approval/rejection |
| Balance deduction | Leave balance will be affected only after approval |
| Normal leave validation | Normal leave exceeding available balance will be blocked |
| Leave history | Manager will see relevant leave history from the previous six months |
| Entitlement | Leave entitlement may vary according to employee/category and company policy |
| HR/Manager leave | HR and managers will use the same ELMS with appropriate approvers |
| Approval hierarchy | Approval hierarchy will be configurable according to organizational policy |
| Emergency leave | Emergency/Extra Leave will follow a separate policy-driven workflow |
| Excel | Existing Excel data may be migrated/imported; continuous two-way Excel synchronization is not required for the initial solution |
| Email | Email may remain as a notification channel |

# 07. Business Rules Discussed

The following rules were identified during the meeting:

- Employees must provide required leave information before submission.

- Start and end dates must be valid.

- End date cannot be earlier than start date.

- Each employee must have an assigned approver.

- Employees cannot approve their own leave requests.

- Rejection reason is required when rejecting a request.

- Only eligible pending requests can be cancelled.

- Normal leave cannot exceed available balance.

- Pending requests do not deduct leave balance.

- Approved leave updates the applicable balance according to policy.

- Leave entitlement may vary by employee/category.

- Emergency/Extra Leave may follow separate rules and approval.

- Emergency/Extra Leave entitlement and maximum allowable days depend on organizational policy.

# 08. Requirements Clarifications

Several vague requirements were clarified during the discussion.

### "Easy Leave Request"

Instead of simply stating:

The system should make leave requests easy.

The requirement was clarified as:

The employee should be able to submit a leave request by providing the required leave information through the ELMS without depending on paper forms or manual HR submission.

### "Faster Approval"

Instead of:

The system should process leave requests quickly.

The process was clarified as:

- System identifies the assigned manager.

- System automatically notifies the manager.

- Manager reviews the request.

- Manager approves or rejects the request.

- Employee receives an automatic notification of the decision.

A specific response-time target remains to be finalized.

# 09. Open / To-Be-Confirmed Items

The following items require further business confirmation:

| Item | Status |
| --- | --- |
| Maximum Emergency/Extra Leave days | TBC |
| Emergency/Extra Leave entitlement | TBC |
| Final approval authority for HR leave | TBC |
| Final approval authority for Manager leave | TBC |
| Exact approval hierarchy | TBC / Policy-dependent |
| Notification channel/final email service | TBC |
| Specific system response-time target | TBC |
| Detailed leave policy rules | TBC |

# 10. Action Items

| Action | Owner | Status |
| --- | --- | --- |
| Confirm emergency/extra leave policy | HR/Business Stakeholder | Pending |
| Confirm approval hierarchy | HR/Management | Pending |
| Confirm final leave entitlement policies | HR | Pending |
| Confirm notification requirements | Business/Technical Team | Pending |
| Validate detailed functional requirements | Business Stakeholders | Pending |
| Review SRS/FRD | Business Stakeholders | Pending |

# 11. Requirement Documentation References

The information gathered during this meeting will be reflected in the relevant project documents:

| Document | Purpose |
| --- | --- |
| Requirements Analysis | Detailed requirement analysis |
| BRD | Business-level requirements and objectives |
| SRS | System-level requirements |
| FRD | Detailed functional behavior |
| Use Case Specifications | User-system interaction |
| Business Rules | Detailed business policies |
| Requirement Change Log | Future requirement changes |

# 12. Meeting Outcome

The stakeholder discussion established the initial business requirements and target workflow for ELMS.

The proposed system will replace the major manual steps in the current leave process with a centralized digital workflow involving:

Employee → ELMS → Balance Validation → Assigned Manager → Approval/Rejection → Record Update → Employee Notification

Further stakeholder confirmation is required for policy-dependent items such as Emergency/Extra Leave rules and the final approval hierarchy.

# 13. Document Control

Meeting ID: MOM-001
Version: 1.0
Status: Draft
Prepared By: Business Analyst
Review Status: Pending Stakeholder Validation