# Requirement Change Log

## Employee Leave Management & Workforce Analytics System (ELMS)

Version: 1.0
Status: Draft
Prepared By: Business Analyst
Date: 26.09.2026

# 01. Purpose

The purpose of this Requirement Change Log is to record, track, and manage changes to the requirements of the Employee Leave Management & Workforce Analytics System (ELMS).

The log helps maintain traceability by recording:

- What changed

- Why it changed

- When it changed

- Who requested or identified the change

- Which requirements/documents are affected

- Current status of the change

# 02. Change Log

| Change ID | Date | Requirement / Area | Original Understanding | Change / Clarification | Reason | Impact | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 | 26.09.2026 | Manager Assignment | Employee request would be sent to manager | System will automatically identify the employee's assigned manager | Stakeholder clarification | FR, SRS, FRD, Use Case | Accepted |
| CR-002 | 26.09.2026 | Manager Notification | Manager would receive request through manual communication | System will automatically notify assigned manager | Reduce manual communication | FR, SRS, FRD, Use Case | Accepted |
| CR-003 | 26.09.2026 | Employee Notification | Employee would be informed manually by HR | System will automatically notify employee after approval/rejection | Improve status visibility | FR, SRS, FRD, Use Case | Accepted |
| CR-004 | 26.09.2026 | Leave History | Manager would have access to employee leave history | Manager needs previous six months of relevant leave history | Stakeholder clarification | FRD, Use Case | Accepted |
| CR-005 | 26.09.2026 | Leave Entitlement | Employees may have a common leave entitlement | Entitlement may vary by employee/category according to policy | Business policy clarification | SRS, FRD, Business Rules | Accepted |
| CR-006 | 26.09.2026 | Leave Balance | Leave balance behavior was not fully defined | Balance is deducted only after approval | Business rule clarification | SRS, FRD, Use Cases | Accepted |
| CR-007 | 26.09.2026 | Normal Leave Validation | Balance validation requirement was not fully defined | Normal leave request exceeding available balance is blocked | Business rule clarification | FRD, Use Cases | Accepted |
| CR-008 | 26.09.2026 | HR/Manager Leave | HR and Manager leave workflow was not defined | HR and Managers will use ELMS with appropriate approvers | Stakeholder clarification | SRS, FRD, Use Cases | Accepted |
| CR-009 | 26.09.2026 | Emergency/Extra Leave | Emergency/Extra Leave was not separately defined | Emergency/Extra Leave will have a separate policy-driven workflow | Business requirement clarification | SRS, FRD, Use Cases | Accepted |
| CR-010 | 26.09.2026 | Excel Integration | Existing Excel process could be interpreted as requiring system synchronization | Existing data may be migrated/imported; continuous two-way Excel synchronization is not part of initial scope | Scope clarification | SRS, FRD | Accepted |
| CR-011 | 26.09.2026 | Approval Hierarchy | Approval hierarchy was not fully defined | Approval hierarchy shall be configurable according to organizational policy | Avoid assuming organization structure | SRS, FRD, Use Cases | Accepted |

# 03. Change Impact Categories

Requirement changes may affect one or more of the following areas:

- Business Requirements

- Functional Requirements

- Non-Functional Requirements

- Business Rules

- SRS

- FRD

- Use Case Specifications

- Process Flow

- Data Model / ERD

- Figma/Wireframes

- Jira Backlog

- UAT/Test Cases

- Reporting/Analytics

Before implementing a requirement change, the potential impact should be reviewed.

# 04. Change Management Process

Future requirement changes should follow this process:

Change Identified

↓

Change Request Recorded

↓

Requirement Clarification

↓

Impact Analysis

↓

Stakeholder Review

↓

Approval / Rejection

↓

Requirement Documents Updated

↓

Related Artifacts Updated

↓

Change Communicated

# 05. Change Status Definitions

| Status | Meaning |
| --- | --- |
| Proposed | Change has been identified but not reviewed |
| Under Review | Impact and feasibility are being evaluated |
| Approved | Stakeholders have approved the change |
| Rejected | Change has been declined |
| Implemented | Change has been applied to relevant project artifacts |
| Deferred | Change is accepted for later consideration |

# 06. Change Control Rules

- Requirement changes should be documented before being incorporated into the project.

- The reason for each change should be recorded.

- The impact of the change should be assessed.

- Relevant stakeholders should review significant changes.

- Approved changes should be reflected in affected documents.

- Related user stories, diagrams, test cases, and wireframes should also be reviewed when necessary.

- Previous requirement information should not be silently overwritten without maintaining change history.

- Policy-dependent changes should be confirmed by the appropriate business stakeholder.

# 07. Document References

| Document | Relationship |
| --- | --- |
| Requirements Analysis | Source of detailed requirements |
| BRD | Business-level requirements |
| SRS | System-level requirements |
| FRD | Functional behavior |
| Use Case Specifications | User-system interaction |
| Meeting Notes | Source of stakeholder discussions and decisions |
| RTM | Requirement traceability |
| UAT/Test Cases | Requirement validation |

# 08. Document Control

Version: 1.0
Status: Draft
Prepared By: Business Analyst
Review Status: Pending Stakeholder Validation

This Change Log will remain a living document and should be updated whenever an approved requirement change occurs.