# Product Backlog

## Employee Leave Management & Workforce Analytics System (ELMS)

Project: Employee Leave Management & Workforce Analytics System (ELMS)
Document: Product Backlog
Version: 1.0
Status: Draft

## 1. Purpose

The Product Backlog contains the prioritized list of product requirements, features, improvements, and work items needed to develop the ELMS system.

The backlog will be refined and updated throughout the Agile delivery process based on business priorities and stakeholder feedback.

## 2. Product Backlog

| ID | Epic | Backlog Item | Type | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| PB-01 | User Authentication | User Login | Feature | Must Have | To Do |
| PB-02 | User Authentication | Role-Based Access | Feature | Must Have | To Do |
| PB-03 | Leave Request Management | View Leave Balance | Feature | Must Have | To Do |
| PB-04 | Leave Request Management | Submit Leave Request | Feature | Must Have | To Do |
| PB-05 | Leave Request Management | View Request Status | Feature | Must Have | To Do |
| PB-06 | Leave Request Management | View Leave History | Feature | Should Have | To Do |
| PB-07 | Leave Request Management | Cancel Pending Request | Feature | Should Have | To Do |
| PB-08 | Leave Balance & Entitlement | Configure Leave Types | Feature | Must Have | To Do |
| PB-09 | Leave Balance & Entitlement | Configure Leave Entitlements | Feature | Must Have | To Do |
| PB-10 | Leave Balance & Entitlement | Validate Available Leave Balance | Feature | Must Have | To Do |
| PB-11 | Leave Balance & Entitlement | Update Balance After Approval | Feature | Must Have | To Do |
| PB-12 | Manager Approval | Identify Assigned Manager | Feature | Must Have | To Do |
| PB-13 | Manager Approval | View Pending Leave Requests | Feature | Must Have | To Do |
| PB-14 | Manager Approval | Review Leave Request Details | Feature | Must Have | To Do |
| PB-15 | Manager Approval | View Previous 6-Month Leave History | Feature | Should Have | To Do |
| PB-16 | Manager Approval | Approve Leave Request | Feature | Must Have | To Do |
| PB-17 | Manager Approval | Reject Leave Request | Feature | Must Have | To Do |
| PB-18 | Manager Approval | Provide Rejection Reason | Feature | Must Have | To Do |
| PB-19 | Notifications | Notify Assigned Manager | Feature | Must Have | To Do |
| PB-20 | Notifications | Notify Employee After Approval | Feature | Must Have | To Do |
| PB-21 | Notifications | Notify Employee After Rejection | Feature | Must Have | To Do |
| PB-22 | HR/Admin Management | Manage Employee Leave Information | Feature | Must Have | To Do |
| PB-23 | HR/Admin Management | Assign Manager to Employee | Feature | Must Have | To Do |
| PB-24 | Emergency/Extra Leave | Submit Emergency/Extra Leave | Feature | Should Have | To Do |
| PB-25 | Emergency/Extra Leave | Apply Special Approval Workflow | Feature | Should Have | To Do |
| PB-26 | Reporting & Analytics | Generate Leave Reports | Feature | Should Have | To Do |
| PB-27 | Reporting & Analytics | Department-Wise Leave Analysis | Feature | Should Have | To Do |
| PB-28 | Reporting & Analytics | Monthly Leave Trend Analysis | Feature | Should Have | To Do |
| PB-29 | Reporting & Analytics | Approval/Rejection Analysis | Feature | Could Have | To Do |
| PB-30 | Audit & Activity Tracking | Record Important System Activities | Feature | Should Have | To Do |

## 3. Priority Definition

### Must Have

Required for the first usable version of ELMS and necessary to replace the core manual leave process.

### Should Have

Important functionality that improves the system but is not essential for the initial core workflow.

### Could Have

Useful additional functionality that can be implemented if time and resources are available.

### Won't Have — Initial Release

The following items are outside the initial product scope:

- Payroll

- Recruitment

- Performance Appraisal

- Attendance Management

- Biometric Integration

- Full HRMS functionality

## 4. Initial Product Backlog Focus

The first release will focus primarily on the following workflow:

Employee Login

↓

View Leave Balance

↓

Submit Leave Request

↓

Validate Leave Balance

↓

Identify Assigned Manager

↓

Notify Manager

↓

Manager Reviews Request

↓

Approve / Reject

↓

Update Leave Record

↓

Notify Employee

↓

Employee Views Status

This workflow represents the core business process that ELMS is intended to replace.

## 5. Backlog Refinement

The Product Backlog may be updated when:

- Stakeholders provide new requirements.

- Existing requirements are clarified.

- Requirements change.

- New business rules are identified.

- Features are split into smaller User Stories.

- Priorities change.

- New defects or improvements are identified.

The Product Owner/business stakeholders will provide final business priority decisions.

## 6. Next Agile Step

The Product Backlog items will now be broken down into smaller, testable User Stories.

The next document will cover:

User Stories + Acceptance Criteria

Example:

PB-04 — Submit Leave Request

→ User Story
→ Acceptance Criteria
→ Business Rules
→ Priority
→ Story Point

Document Status: Draft