# Story Points & Priority

## Employee Leave Management & Workforce Analytics System (ELMS)

Project: Employee Leave Management & Workforce Analytics System (ELMS)
Document: Story Points & Priority
Version: 1.0
Status: Draft

## 1. Purpose

This document defines the estimated effort and business priority of the ELMS User Stories.

Story Points represent the relative effort, complexity, and uncertainty involved in completing a User Story. They do not represent exact hours or days.

Priority indicates the relative business importance of each User Story.

# 2. Story Point Scale

This project uses a simplified Fibonacci-style scale:

| Story Point | Relative Complexity |
| --- | --- |
| 1 | Very small / simple |
| 2 | Small |
| 3 | Moderate |
| 5 | Medium / moderately complex |
| 8 | Complex |
| 13 | Very complex |

Note: Story Points are relative estimates, not working hours.

# 3. User Story Estimation

| ID | User Story | Story Points | MoSCoW Priority |
| --- | --- | --- | --- |
| US-01 | User Login | 3 | Must Have |
| US-02 | View Leave Balance | 3 | Must Have |
| US-03 | Submit Leave Request | 5 | Must Have |
| US-04 | View Request Status | 3 | Must Have |
| US-05 | Cancel Pending Leave Request | 3 | Should Have |
| US-06 | View Leave History | 3 | Should Have |
| US-07 | Identify Assigned Manager | 3 | Must Have |
| US-08 | Notify Assigned Manager | 3 | Must Have |
| US-09 | Review Leave Request | 5 | Must Have |
| US-10 | Approve Leave Request | 3 | Must Have |
| US-11 | Reject Leave Request | 3 | Must Have |
| US-12 | Configure Leave Types | 3 | Must Have |
| US-13 | Configure Leave Entitlements | 5 | Must Have |
| US-14 | Validate Leave Balance | 5 | Must Have |
| US-15 | Update Leave Balance After Approval | 5 | Must Have |
| US-16 | Manage Employee Leave Information | 5 | Must Have |
| US-17 | Assign Manager to Employee | 3 | Must Have |
| US-18 | Submit Emergency/Extra Leave | 5 | Should Have |
| US-19 | Generate Leave Reports | 5 | Should Have |
| US-20 | Analyze Leave Trends | 8 | Should Have |
| US-21 | Record Important System Activities | 5 | Should Have |

# 4. MoSCoW Priority Definition

### Must Have

Functionality required for the core ELMS workflow and initial usable release.

Examples:

- Login

- Leave balance

- Leave request submission

- Balance validation

- Manager identification

- Manager approval/rejection

- Notifications

- HR/Admin management

### Should Have

Important functionality that provides additional business value but is not essential for the core workflow.

Examples:

- Leave history

- Emergency/Extra Leave

- Reports

- Trend analysis

- Audit activities

### Could Have

Useful functionality that may be considered later depending on time, resources, and stakeholder priorities.

Examples may include:

- Advanced analytics

- Additional dashboard capabilities

- Additional reporting filters

### Won't Have — Initial Release

Functionality intentionally excluded from the initial release:

- Payroll

- Recruitment

- Performance appraisal

- Attendance management

- Biometric integration

- Full HRMS functionality

# 5. Priority Principles

Priority is based on:

- Business value

- Requirement to replace the current manual process

- Dependency on other functionality

- User impact

- Risk and operational importance

Final business priority should be confirmed by the relevant business stakeholders.

# 6. Estimation Principles

The team should consider the following when estimating Story Points:

- Functional complexity

- Number of system interactions

- Validation requirements

- Business rules

- Dependencies

- Data requirements

- Integration requirements

- Uncertainty

For example:

US-03 — Submit Leave Request = 5 Points

Reason:

The story involves:

- Leave type selection

- Date entry

- Leave reason

- Duration calculation

- Balance validation

- Assigned manager identification

- Request creation

- Manager notification

Therefore, it has more complexity than a simple view-only story.

# 7. Example Comparison

### US-01 — User Login

3 Points

Basic authentication and role-based access.

### US-03 — Submit Leave Request

5 Points

Multiple fields, validation, business rules, manager identification, and notification.

### US-20 — Analyze Leave Trends

8 Points

Requires data aggregation, multiple analysis dimensions, and reporting/analytics functionality.

# 8. Important Agile Note

Story Points should not be treated as:

- Exact hours

- Exact days

- Individual employee performance scores

- Fixed development cost

They are used to compare the relative size and complexity of User Stories.

# 9. Sprint Planning Dependency

The Story Points and priorities will be used during Sprint Planning to determine which User Stories can be included in a Sprint.

Example:

If the team's Sprint capacity is approximately 10–12 Story Points, a possible Sprint could include:

- US-01 — User Login = 3

- US-02 — View Leave Balance = 3

- US-03 — Submit Leave Request = 5

Total = 11 Story Points

The final Sprint selection should depend on team capacity, dependencies, and stakeholder priorities.

Document Status: Draft