# Sprint Planning

## Employee Leave Management & Workforce Analytics System (ELMS)

Project: Employee Leave Management & Workforce Analytics System (ELMS)
Document: Sprint Planning
Version: 1.0
Status: Draft

## 1. Purpose

Sprint Planning is used to decide:

- What work will be completed during the Sprint.

- Why the Sprint is important.

- Which User Stories will be included.

- What the Sprint Goal will be.

- What tasks are required to complete the selected User Stories.

# 2. Sprint Information

| Item | Details |
| --- | --- |
| Sprint | Sprint 1 |
| Duration | 2 Weeks |
| Sprint Goal | Enable employees to submit a normal leave request through ELMS with leave balance validation. |
| Planned Capacity | Approximately 11 Story Points |
| Focus | Employee leave request workflow |
| Status | Planned |

# 3. Sprint Goal

Enable employees to submit a normal leave request through ELMS and validate the request against their available leave balance.

The Sprint should produce a usable increment of the ELMS leave request workflow.

# 4. User Stories Selected for Sprint 1

| ID | User Story | Story Points | Priority |
| --- | --- | --- | --- |
| US-01 | User Login | 3 | Must Have |
| US-02 | View Leave Balance | 3 | Must Have |
| US-03 | Submit Leave Request | 5 | Must Have |
| Total |  | 11 |  |

# 5. Why These Stories Were Selected

### US-01 — User Login

Employees need to securely access ELMS before using the leave management functions.

### US-02 — View Leave Balance

Employees need to know their available leave balance before submitting a leave request.

### US-03 — Submit Leave Request

This is the core functionality required to replace the existing manual leave submission process.

These stories together create the initial employee-side leave request flow.

# 6. Sprint Workflow

The planned Sprint 1 workflow is:

User Login

↓

View Leave Balance

↓

Select Leave Type

↓

Enter Leave Dates

↓

Enter Leave Reason

↓

Calculate Requested Leave Duration

↓

Validate Available Leave Balance

↓

Submit Leave Request

This Sprint focuses primarily on the employee-side request process.

# 7. Sprint Tasks

## US-01 — User Login

Possible tasks:

- Define login requirements.

- Design login screen.

- Implement authentication.

- Implement role-based access.

- Validate login errors.

- Test successful login.

- Test invalid login.

## US-02 — View Leave Balance

Possible tasks:

- Define leave balance display requirements.

- Design leave balance section.

- Retrieve employee leave balance.

- Display balance by leave type.

- Validate balance calculation.

- Test balance display.

## US-03 — Submit Leave Request

Possible tasks:

- Design leave request form.

- Add leave type field.

- Add start date field.

- Add end date field.

- Add leave reason field.

- Calculate requested leave duration.

- Validate available balance.

- Prevent submission when balance is insufficient.

- Create leave request record.

- Test successful submission.

- Test validation scenarios.

# 8. Sprint Acceptance

Sprint 1 will be considered successful when:

- A registered employee can log in.

- The employee can view available leave balance.

- The employee can enter a normal leave request.

- The system calculates the requested leave duration.

- The system validates the request against available balance.

- A request within the available balance can be submitted.

- A request exceeding the normal available balance is prevented.

- Appropriate validation messages are displayed.

# 9. Sprint Dependencies

Sprint 1 depends on:

- Employee user information.

- User authentication setup.

- Leave type configuration.

- Employee leave entitlement information.

- Leave balance data.

- Basic leave request data structure.

# 10. Sprint Risks

Potential risks include:

- Incorrect leave balance calculation.

- Incomplete leave policy information.

- Unclear entitlement rules.

- Missing employee data.

- Changes in business requirements.

- Dependency on authentication or data setup.

# 11. Definition of Done

A User Story will be considered Done when:

- Requirements are understood.

- Acceptance Criteria are satisfied.

- Required functionality is implemented.

- Required validation is completed.

- Testing is completed.

- No known blocking defect remains.

- The functionality is ready for stakeholder review.

# 12. Sprint Output

At the end of Sprint 1, the expected product increment is:

A basic employee leave request capability that allows a registered employee to log in, view available leave balance, and submit a valid normal leave request after balance validation.

# 13. Sprint Planning Decision

The team will prioritize the core employee leave request workflow first because it directly addresses the existing manual leave submission and balance-checking process.

Further functionality, including manager review, approval/rejection, notifications, HR/Admin management, and analytics, will be addressed in subsequent Sprints.

Document Status: Draft