# Sprint Backlog

## Employee Leave Management & Workforce Analytics System (ELMS)

Project: Employee Leave Management & Workforce Analytics System (ELMS)
Sprint: Sprint 1
Duration: 2 Weeks
Sprint Goal: Enable employees to submit a normal leave request through ELMS with leave balance validation.
Version: 1.0
Status: Draft

# 1. Sprint Backlog Purpose

The Sprint Backlog contains the User Stories and supporting work selected for Sprint 1.

The Sprint Backlog is derived from the Product Backlog and Sprint Planning activities.

# 2. Sprint Backlog Overview

| ID | User Story | Story Points | Priority | Status |
| --- | --- | --- | --- | --- |
| US-01 | User Login | 3 | Must Have | To Do |
| US-02 | View Leave Balance | 3 | Must Have | To Do |
| US-03 | Submit Leave Request | 5 | Must Have | To Do |
| Total |  | 11 |  |  |

# 3. US-01 — User Login

Story:

As a user, I want to log in to ELMS securely so that I can access the functions available to my role.

### Tasks

| Task ID | Task | Status |
| --- | --- | --- |
| T-01 | Define login requirements | To Do |
| T-02 | Design login screen | To Do |
| T-03 | Implement authentication | To Do |
| T-04 | Implement role-based access | To Do |
| T-05 | Handle invalid login | To Do |
| T-06 | Test successful login | To Do |
| T-07 | Test invalid login | To Do |

### Acceptance Criteria

- Valid users can log in successfully.

- Invalid credentials are rejected.

- Users receive appropriate error messages.

- Access is provided according to the user's role.

# 4. US-02 — View Leave Balance

Story:

As an employee, I want to view my available leave balance so that I know how much leave I can request.

### Tasks

| Task ID | Task | Status |
| --- | --- | --- |
| T-08 | Define leave balance display requirements | To Do |
| T-09 | Design leave balance section | To Do |
| T-10 | Retrieve employee leave balance | To Do |
| T-11 | Display balance by leave type | To Do |
| T-12 | Validate balance calculation | To Do |
| T-13 | Test leave balance display | To Do |

### Acceptance Criteria

- Employee can view current available balance.

- Balance is shown by applicable leave type.

- Balance reflects approved leave.

- Pending requests do not reduce the available balance.

# 5. US-03 — Submit Leave Request

Story:

As an employee, I want to submit a leave request through ELMS so that I do not need to use the manual email or paper-based process.

### Tasks

| Task ID | Task | Status |
| --- | --- | --- |
| T-14 | Define leave request form requirements | To Do |
| T-15 | Design leave request form | To Do |
| T-16 | Add leave type field | To Do |
| T-17 | Add start and end date fields | To Do |
| T-18 | Add leave reason field | To Do |
| T-19 | Calculate requested leave duration | To Do |
| T-20 | Validate available leave balance | To Do |
| T-21 | Prevent submission when balance is insufficient | To Do |
| T-22 | Create leave request record | To Do |
| T-23 | Test successful submission | To Do |
| T-24 | Test validation scenarios | To Do |

### Acceptance Criteria

- Employee can select a valid leave type.

- Employee can enter start and end dates.

- Employee can provide a leave reason.

- System calculates requested leave duration.

- System validates normal leave against available balance.

- Request within available balance can be submitted.

- Request exceeding available balance is prevented.

- Appropriate validation message is displayed.

# 6. Sprint Task Summary

| User Story | Number of Tasks |
| --- | --- |
| US-01 — User Login | 7 |
| US-02 — View Leave Balance | 6 |
| US-03 — Submit Leave Request | 11 |
| Total | 24 Tasks |

# 7. Sprint Board Status

The Sprint Backlog will use the following workflow:

To Do → In Progress → Testing → Done

### To Do

Work that has not started.

### In Progress

Work currently being completed.

### Testing

Completed development work that is being verified.

### Done

Work that satisfies the Acceptance Criteria and Definition of Done.

# 8. Sprint Progress Example

During the Sprint, tasks may move like this:

US-01 User Login

↓

To Do

↓

In Progress

↓

Testing

↓

Done

The same workflow applies to the other User Stories and tasks.

# 9. Definition of Done

A User Story can move to Done only when:

- All required tasks are completed.

- Acceptance Criteria are satisfied.

- Required testing is completed.

- No blocking defect remains.

- The functionality is ready for stakeholder review.

# 10. Sprint Backlog Management

The Sprint Backlog may be updated during the Sprint as the team gains a better understanding of the work.

Possible changes include:

- Adding a required task.

- Splitting a task into smaller tasks.

- Updating task status.

- Identifying dependencies.

- Identifying technical or requirement issues.

The Sprint Goal should remain the main focus of the Sprint.

# 11. Expected Sprint Outcome

At the end of Sprint 1, the expected increment is:

A basic employee leave request workflow where a registered employee can log in, view available leave balance, and submit a valid normal leave request after balance validation.

Document Status: Draft