# Jira Board

## Employee Leave Management & Workforce Analytics System (ELMS)

Project: Employee Leave Management & Workforce Analytics System (ELMS)
Document: Jira Board
Version: 1.0
Status: Planned — Practical Jira Implementation Pending

## 1. Purpose

The Jira Board will be used to manage and track ELMS Agile work during development.

It will provide visibility into:

- User Stories

- Tasks

- Sub-tasks

- Bugs

- Sprint progress

- Work status

The actual Jira Board will be created and configured during the practical Jira implementation phase.

## 2. Planned Board Workflow

The ELMS Jira Board will use the following workflow:

TO DO

↓

IN PROGRESS

↓

TESTING

↓

DONE

### To Do

Work that has been selected for the Sprint but has not started.

### In Progress

Work currently being worked on.

### Testing

Completed implementation that is being verified against requirements and Acceptance Criteria.

### Done

Work that satisfies the Acceptance Criteria and Definition of Done.

## 3. Sprint 1 Board

The first Jira Sprint will contain the following User Stories:

| Issue ID | User Story | Story Points | Priority | Initial Status |
| --- | --- | --- | --- | --- |
| US-01 | User Login | 3 | Must Have | To Do |
| US-02 | View Leave Balance | 3 | Must Have | To Do |
| US-03 | Submit Leave Request | 5 | Must Have | To Do |

Total Story Points: 11

## 4. Board Issue Structure

The Jira implementation will follow this structure:

EPIC

↓

USER STORY

↓

TASK / SUB-TASK

↓

TESTING

↓

DONE

Example:

EPIC-02

Employee Leave Request Management

↓

US-03

Submit Leave Request

↓

T-14 Define requirements

T-15 Design request form

T-16 Add leave type

T-17 Add dates

T-18 Add reason

T-19 Calculate duration

T-20 Validate balance

...

## 5. Board Columns

### Column 1 — To Do

Contains work that has not started.

Examples:

- US-01 User Login

- US-02 View Leave Balance

- US-03 Submit Leave Request

### Column 2 — In Progress

Contains work currently being completed.

Example:

US-03 Submit Leave Request

→ In Progress

### Column 3 — Testing

Contains completed development work that requires verification.

Example:

US-03 Submit Leave Request

→ Testing

QA/UAT-related verification will check:

- Acceptance Criteria

- Business Rules

- Expected behavior

- Validation

- Error handling

### Column 4 — Done

A User Story or Task can move to Done when:

- Acceptance Criteria are satisfied.

- Required tasks are completed.

- Testing is completed.

- No blocking defect remains.

- Definition of Done is satisfied.

## 6. Priority Levels

Jira issues will use the following priority levels based on the project's MoSCoW classification:

| MoSCoW | Jira Priority |
| --- | --- |
| Must Have | Highest / High |
| Should Have | Medium |
| Could Have | Low |
| Won't Have | Not planned for current release |

The exact Jira priority configuration may depend on the Jira project setup.

## 7. Sprint Board Usage

During Sprint 1, work will move across the board based on actual progress.

Example:

US-01 User Login

To Do

↓

In Progress

↓

Testing

↓

Done

The same process will be followed for US-02 and US-03.

## 8. Board Management Responsibilities

### BA

The BA may support the team by:

- Clarifying requirements.

- Clarifying Acceptance Criteria.

- Answering business questions.

- Refining User Stories.

- Supporting backlog refinement.

- Supporting UAT.

- Communicating stakeholder feedback.

### Development Team

Responsible for:

- Implementing functionality.

- Updating development tasks.

- Moving work through the development workflow.

- Addressing technical issues.

### QA/Test Team

Responsible for:

- Verifying functionality.

- Testing Acceptance Criteria.

- Reporting defects.

- Confirming fixes.

### Product Owner / Business Stakeholder

Responsible for:

- Business priority.

- Product value.

- Backlog decisions.

- Stakeholder feedback.

## 9. Jira Board Practical Implementation

The following activities will be completed later during the practical Jira phase:

- Create ELMS Jira project.

- Configure the project board.

- Create Epics.

- Create User Stories.

- Add Acceptance Criteria.

- Add Story Points.

- Set Priority.

- Create Sprint 1.

- Add Sprint Backlog.

- Create Tasks/Sub-tasks.

- Move issues across board columns.

- Create and track Bugs.

- Complete Sprint Review.

- Complete Sprint Retrospective.

## 10. Board Evidence

During the practical Jira implementation, the following evidence may be captured for the final portfolio:

- Jira project overview

- Epic list

- Product Backlog

- Sprint Backlog

- Sprint Board

- User Story details

- Acceptance Criteria

- Story Points

- Priority

- Tasks/Sub-tasks

- Bug issue

- Sprint progress

- Sprint completion

Screenshots will be added to the final project documentation where appropriate.

## 11. Relationship With Project Documents

The Jira Board will be connected to the project's existing documentation:

Requirements

↓

BRD / SRS / FRD

↓

User Stories

↓

Product Backlog

↓

Sprint Planning

↓

Sprint Backlog

↓

Jira Board

↓

Development / Testing

↓

UAT

This ensures that Jira work remains traceable to the original business requirements.

## 12. Current Status

Documentation: Complete

Practical Jira Implementation: Pending

Planned Sprint: Sprint 1

Sprint Story Points: 11

Document Status: Planned — Practical Jira Implementation Pending