# Tasks & Sub-tasks

## Employee Leave Management & Workforce Analytics System (ELMS)

Project: Employee Leave Management & Workforce Analytics System (ELMS)
Document: Tasks & Sub-tasks
Version: 1.0
Status: Planned — Jira Practical Implementation Pending

## 1. Purpose

Tasks and Sub-tasks break User Stories into smaller, manageable pieces of work.

They help the Agile team:

- Understand the work required for each User Story.

- Track progress.

- Assign work.

- Identify incomplete activities.

- Support Sprint execution.

## 2. Task Structure

The ELMS Sprint 1 work will follow:

Epic

↓

User Story

↓

Task

↓

Sub-task

Not every User Story requires the same number of Tasks or Sub-tasks.

# 3. Sprint 1 Tasks

Sprint 1 contains:

| User Story | Story Points |
| --- | --- |
| US-01 User Login | 3 |
| US-02 View Leave Balance | 3 |
| US-03 Submit Leave Request | 5 |
| Total | 11 |

# 4. US-01 — User Login

User Story:
As an employee, I want to log in to ELMS so that I can securely access my leave information.

### Tasks

| Task ID | Task |
| --- | --- |
| T-01 | Define login requirements |
| T-02 | Design login screen |
| T-03 | Implement authentication |
| T-04 | Implement login validation |
| T-05 | Handle invalid login |
| T-06 | Test login functionality |
| T-07 | Verify Acceptance Criteria |

### Possible Sub-tasks

T-03 — Implement Authentication

- Configure authentication logic.

- Validate user credentials.

- Establish user session.

T-04 — Implement Login Validation

- Validate required fields.

- Validate credential format.

- Display validation messages.

T-05 — Handle Invalid Login

- Display appropriate error message.

- Prevent unauthorized access.

- Verify repeated invalid attempts according to security requirements.

# 5. US-02 — View Leave Balance

User Story:
As an employee, I want to view my available leave balance so that I know how much leave I can request.

### Tasks

| Task ID | Task |
| --- | --- |
| T-08 | Define balance display requirements |
| T-09 | Define leave balance data |
| T-10 | Design balance view |
| T-11 | Implement balance calculation/display |
| T-12 | Test balance information |
| T-13 | Verify Acceptance Criteria |

### Possible Sub-tasks

T-09 — Define Leave Balance Data

- Leave type.

- Entitled days.

- Used days.

- Available balance.

T-11 — Implement Balance Display

- Retrieve employee balance.

- Display leave types.

- Display current available balance.

- Ensure approved leave is reflected correctly.

# 6. US-03 — Submit Leave Request

User Story:
As an employee, I want to submit a leave request so that my manager can review and approve or reject it.

### Tasks

| Task ID | Task |
| --- | --- |
| T-14 | Define leave request fields |
| T-15 | Design leave request form |
| T-16 | Implement leave type selection |
| T-17 | Implement start/end date selection |
| T-18 | Implement leave reason |
| T-19 | Calculate leave duration |
| T-20 | Validate leave balance |
| T-21 | Block invalid normal leave request |
| T-22 | Save leave request |
| T-23 | Display submission confirmation |
| T-24 | Test leave submission |

### Possible Sub-tasks

T-14 — Define Leave Request Fields

Required information:

- Employee

- Leave type

- Start date

- End date

- Reason

T-19 — Calculate Leave Duration

- Calculate total requested days.

- Validate start/end dates.

- Prevent invalid date range.

T-20 — Validate Leave Balance

- Retrieve current available balance.

- Compare requested days with available balance.

- Continue when sufficient balance exists.

- Trigger validation when balance is insufficient.

T-21 — Block Invalid Normal Leave Request

Business Rule:

Normal leave cannot exceed the employee's available leave balance.

The system should display an appropriate validation message when the requested leave exceeds the available balance.

T-22 — Save Leave Request

The system should save:

- Employee information

- Leave type

- Dates

- Duration

- Reason

- Submission date

- Request status

Initial status:

Pending

# 7. Task Dependencies

Some tasks depend on other tasks being completed.

### US-01

Authentication

↓

Login Validation

↓

Login Testing

### US-02

Employee Data

↓

Leave Balance Data

↓

Balance Calculation

↓

Balance Display

### US-03

Leave Types

↓

Leave Request Form

↓

Duration Calculation

↓

Balance Validation

↓

Request Submission

# 8. Definition of Done for Tasks

A Task can be considered complete when:

- The required work has been completed.

- Acceptance Criteria are supported.

- Required testing is completed.

- No blocking defect remains.

- Related documentation is updated when necessary.

- The task is ready to move to the next workflow stage.

# 9. Task Status

Tasks will follow the same Jira workflow:

To Do

↓

In Progress

↓

Testing

↓

Done

Example:

T-20 Validate Leave Balance

To Do

↓

In Progress

↓

Testing

↓

Done

# 10. Relationship With User Stories

Tasks should directly support their parent User Story.

Example:

US-03

Submit Leave Request

│

├── T-14 Define leave request fields

├── T-15 Design leave request form

├── T-16 Implement leave type

├── T-17 Implement dates

├── T-18 Implement reason

├── T-19 Calculate duration

├── T-20 Validate balance

├── T-21 Block invalid request

├── T-22 Save request

├── T-23 Submission confirmation

└── T-24 Test submission

When all required Tasks are completed and the User Story satisfies its Acceptance Criteria, the User Story can move toward Done.

# 11. Jira Implementation

During the practical Jira phase, these Tasks and Sub-tasks will be created under their corresponding User Stories.

Example:

EPIC-02

Employee Leave Request Management

↓

US-03

Submit Leave Request

↓

T-14 → T-24

Tasks / Sub-tasks

The actual Jira issue IDs will be generated by Jira during practical implementation.

# 12. Portfolio Evidence

The following Jira evidence may be captured later:

- User Story with linked Tasks.

- Task/Sub-task list.

- Task status changes.

- Sprint Board.

- Completed Tasks.

- Relationship between Epic → Story → Task.

## 13. Current Status

Sprint: Sprint 1

User Stories: 3

Story Points: 11

Tasks Defined: T-01 to T-24

Jira Creation: Pending practical implementation

Document Status: Planned — Jira Practical Implementation Pending