# Sprint Review

## Employee Leave Management & Workforce Analytics System (ELMS)

Sprint: Sprint 1

Sprint Duration: 2 Weeks

Sprint Goal: Enable employees to securely access ELMS, view their available leave balance, and submit a normal leave request with leave balance validation.

Planned Story Points: 11

Completed Story Points: 11

Sprint Status: Completed

## 1. Sprint Goal

Enable employees to securely access ELMS, view their available leave balance, and submit a normal leave request with automatic leave balance validation.

Outcome:

Sprint 1 successfully delivered the planned employee-side leave management functionality, including login, leave balance visibility, leave request submission, and leave balance validation.

## 2. Planned User Stories

US-01 — User Login

Story Points: 3

Status: Done

US-02 — View Leave Balance

Story Points: 3

Status: Done

US-03 — Submit Leave Request

Story Points: 5

Status: Done

Total Story Points: 11

## 3. Completed Functionality

US-01 — User Login

- Employee can enter valid login credentials.

- Employee can successfully log in.

- Invalid credentials are rejected.

- Unauthorized users cannot access protected functionality.

Outcome:

Login requirements were completed and verified.

US-02 — View Leave Balance

- Employee can view available leave balance.

- Leave balance is displayed by leave type.

- Balance reflects current entitlement and approved leave.

- Employee can view the balance after logging in.

Outcome:

Leave balance visibility requirements were completed.

US-03 — Submit Leave Request

- Employee can select a valid leave type.

- Employee can enter start and end dates.

- Employee can enter a leave reason.

- System calculates requested leave duration.

- System validates the requested leave against available balance.

- Normal leave requests exceeding the available balance cannot be submitted.

- Employee can submit a valid leave request.

- Submitted requests are saved with Pending status.

- Employee receives confirmation after successful submission.

Outcome:

The normal employee leave request flow and balance validation requirements were completed.

## 4. Sprint Increment

The Sprint delivered the following core employee leave request flow:

Employee Login

↓

View Leave Balance

↓

Select Leave Type

↓

Enter Leave Dates

↓

Enter Leave Reason

↓

Calculate Leave Duration

↓

Validate Leave Balance

↓

Submit Leave Request

↓

Pending Status

## 5. Defect Identified During Sprint

## Bug:

## System allows leave request exceeding available balance.

## Expected Result:

## The system should prevent a normal leave request when the requested leave exceeds the employee's available leave balance.

## Resolution:

## The leave balance validation requirement was reviewed and the defect was addressed before Sprint completion.

## 6. Sprint Review Discussion

## The following functionality was reviewed:

## - Employee login.

## - Leave balance visibility.

## - Leave request form.

## - Leave duration calculation.

## - Leave balance validation.

## - Successful leave request submission.

## - Pending request status.

## 7. Stakeholder Feedback

No formal stakeholder feedback was available during this practice project.

Potential feedback areas identified for future refinement:

- Leave types and entitlements may require further clarification.

- Emergency/extra leave policy requires confirmation.

- Notification requirements may need further definition.

- Rules for weekends and public holidays may require confirmation.

- Additional management reporting requirements may be identified.

## 8. Backlog Changes / Future Requirements

The following requirements were identified for future development:

- Manager should review pending leave requests.

- Manager should approve leave requests.

- Manager should reject leave requests with a reason.

- Employee should view leave request status.

- Employee should receive approval/rejection notifications.

- Emergency/extra leave requirements require further clarification.

## 9. BA Role During Sprint Review

- Reviewed completed requirements.

- Verified acceptance criteria.

- Explained business behavior of completed stories.

- Identified requirement gaps and edge cases.

- Captured potential stakeholder feedback.

- Identified future backlog items.

- Confirmed that completed functionality supports the Sprint Goal.

## 10. Sprint Outcome

Sprint 1 successfully completed all planned user stories with 11 Story Points.

The Sprint established the core employee-side leave management flow, including authentication, leave balance visibility, leave request submission, and leave balance validation.

## 11. Sprint Review Conclusion

Sprint 1 achieved its planned goal and delivered the core employee leave request functionality.

The completed increment provides a foundation for the next Sprint, which will focus on manager approval, rejection, request status, and notifications.

## Employee Leave Management & Workforce Analytics System (ELMS)

Sprint: Sprint 2
Sprint Duration: 2 Weeks
Sprint Goal: Enable managers to review and approve/reject employee leave requests and provide request status notifications.
Planned Story Points: 15
Completed Story Points: 15
Sprint Status: Completed

# 1. Sprint Goal

The goal of Sprint 2 was to enable managers to review employee leave requests, approve or reject requests, and allow employees to track request status and receive notifications.

# 2. Planned User Stories

| User Story | Description | Story Points | Priority | Status |
| --- | --- | --- | --- | --- |
| US-04 | Manager Review Leave Request | 3 | High | Done |
| US-05 | Approve Leave Request | 3 | High | Done |
| US-06 | Reject Leave Request | 3 | High | Done |
| US-07 | Leave Request Status | 3 | High | Done |
| US-08 | Leave Request Notifications | 3 | Medium | Done |

Total Planned: 15 Story Points
Total Completed: 15 Story Points

# 3. Completed Functionality

The following functionality was completed during Sprint 2:

- Manager can view pending leave requests.

- Manager can review leave request details.

- Manager can view employee leave balance.

- Manager can approve leave requests.

- Manager can reject leave requests.

- Manager must provide a rejection reason.

- Employee can view leave request status.

- Employee can view rejection reasons.

- Manager receives notification for new leave requests.

- Employee receives notification after approval or rejection.

# 4. Sprint Increment

The Sprint delivered the following functional increment:

Employee → Leave Request → Manager Review → Approve/Reject → Status Update → Notification

The completed functionality extends the Sprint 1 employee leave request process by adding the manager approval workflow and employee status visibility.

# 5. Defect Identified During Sprint

A defect was identified during testing:

Bug: Approved leave balance is not updated correctly.

Expected Result:
Approved leave should be deducted from the employee's available leave balance.

Actual Result:
The employee's leave balance was not updated correctly after approval.

Severity: High
Priority: High

The defect was tracked through the following lifecycle:

Open → In Progress → Testing → Done

# 6. Sprint Review Discussion

The completed Sprint functionality was reviewed against the planned user stories and acceptance criteria.

The Sprint successfully delivered the planned manager approval workflow, request status tracking, and notification functionality.

# 7. Stakeholder Feedback

The Sprint highlighted the importance of:

- Clear approval rules.

- Accurate leave balance updates.

- Clear request status information.

- Timely notifications.

- Proper rejection reasons.

Additional business rules and edge cases may be refined in future Sprints.

# 8. Backlog Changes / New Considerations

The Sprint review identified the following areas for future consideration:

- HR/Admin leave management.

- Leave type and entitlement management.

- Emergency/extra leave handling.

- Additional leave policy rules.

- Advanced leave reporting and analytics.

- Audit and activity tracking.

# 9. BA Role During Sprint Review

As a Business Analyst, the following activities were performed:

- Reviewed completed functionality against business requirements.

- Verified user stories and acceptance criteria.

- Reviewed the identified defect and expected behavior.

- Identified additional business-rule considerations.

- Captured potential future requirements.

- Ensured the delivered functionality remained aligned with the business objectives.

# 10. Sprint Outcome

Sprint 2 successfully completed all planned user stories and delivered 15 Story Points.

The Sprint extended the ELMS solution with manager review, approval/rejection, request status tracking, and notifications.

# 11. Sprint Review Conclusion

Sprint 2 achieved its planned objective and successfully extended the employee leave management workflow.

The completed functionality provides a structured approval process between employees and managers while improving request status visibility and communication.

The remaining requirements will be considered in the next stages of the ELMS project.