# Sprint Retrospective

## Employee Leave Management & Workforce Analytics System (ELMS)

Sprint: Sprint 1

Sprint Duration: 2 Weeks

Sprint Goal: Enable employees to securely access ELMS, view their available leave balance, and submit a normal leave request with leave balance validation.

Planned Story Points: 11

Completed Story Points: 11

Sprint Status: Completed

# 1. Sprint Goal Review

The Sprint successfully achieved its planned goal.

The team completed the employee login, leave balance, and normal leave request functionality with leave balance validation.

# 2. What Went Well

- Sprint scope was clearly defined.

- User stories were prepared with acceptance criteria.

- Requirements were aligned with the business problem.

- Leave balance validation was clearly identified as an important business rule.

- All planned user stories were completed.

- All planned 11 Story Points were completed.

- Sub-tasks were created for each user story.

- Testing was performed during the Sprint.

- A validation defect was identified and addressed.

# 3. What Did Not Go Well

- Some business rules required additional clarification.

- Edge cases related to leave balance needed further consideration.

- Leave request validation required additional testing.

- Some requirements such as emergency/extra leave were not fully defined.

- Notification requirements were identified but were not included in Sprint 1.

# 4. What Could Be Improved

- Clarify business rules before Sprint Planning.

- Identify edge cases during requirement analysis.

- Review acceptance criteria before starting development.

- Start testing important validations earlier.

- Identify dependencies and potential risks during Sprint Planning.

- Break complex requirements into smaller tasks when necessary.

## 5. Action Items for Next Sprint

| Action Item | Purpose |
| --- | --- |
| Review acceptance criteria before Sprint | Reduce requirement ambiguity |
| Identify edge cases during refinement | Improve requirement completeness |
| Start testing earlier | Identify defects sooner |
| Clarify leave policies | Reduce business-rule uncertainty |
| Review notification requirements | Prepare for future implementation |

## 6. BA Role in Sprint Retrospective

As a Business Analyst, the following areas were identified for improvement:

- Improve requirement clarification.

- Identify missing business rules earlier.

- Improve acceptance criteria quality.

- Capture edge cases during requirement analysis.

- Improve communication between business and technical stakeholders.

- Ensure requirements are sufficiently clear before development begins.

## 7. Key Learnings

- Clear acceptance criteria help reduce ambiguity.

- Business rules should be identified before implementation.

- Edge cases should be considered during requirement analysis.

- Testing should begin as early as possible.

- Sprint feedback can reveal additional requirements.

- Requirement refinement should continue throughout the project.

## 8. Sprint 1 Retrospective Conclusion

Sprint 1 was completed successfully with all planned user stories and 11 Story Points delivered.

The retrospective identified opportunities to improve requirement clarification, edge-case analysis, acceptance criteria, and early testing.

These improvements will be applied in the next Sprint to support a smoother development and requirement management process.

## Employee Leave Management & Workforce Analytics System (ELMS)

Sprint: Sprint 2
Sprint Duration: 2 Weeks
Sprint Goal: Enable managers to review and approve/reject employee leave requests and provide request status notifications.
Planned Story Points: 15
Completed Story Points: 15
Sprint Status: Completed

# 1. Sprint Goal Review

The Sprint successfully achieved its planned goal.

The team completed manager leave request review, approval, rejection, employee request status tracking, and leave request notifications.

# 2. What Went Well

- Sprint scope was clearly defined.

- User stories included clear acceptance criteria.

- Manager approval and rejection workflows were implemented.

- Rejection reasons were included in the process.

- Employee request status became visible.

- Notification requirements were addressed.

- All planned user stories were completed.

- All planned 15 Story Points were completed.

- Testing was performed during the Sprint.

- A leave balance update defect was identified and addressed.

# 3. What Did Not Go Well

- Some approval-related business rules required additional clarification.

- Leave balance updates required additional validation.

- Notification requirements required detailed consideration.

- Some edge cases around approval and rejection needed further testing.

- Emergency/extra leave remained outside the Sprint scope.

# 4. What Could Be Improved

- Clarify approval business rules before Sprint Planning.

- Define notification requirements more precisely.

- Identify approval and leave balance edge cases earlier.

- Improve acceptance criteria for complex workflows.

- Start testing critical approval scenarios earlier.

- Review dependencies between approval, balance, and notification functionality.

# 5. Action Items for Next Sprint

| Action Item | Purpose |
| --- | --- |
| Review approval business rules | Reduce ambiguity |
| Define notification details | Improve requirement clarity |
| Identify workflow edge cases | Improve requirement completeness |
| Test balance updates earlier | Detect defects sooner |
| Review HR/Admin requirements | Prepare for future functionality |

# 6. BA Role in Sprint Retrospective

As a Business Analyst, the following areas were identified for improvement:

- Improve clarification of approval rules.

- Identify workflow edge cases earlier.

- Improve acceptance criteria for approval workflows.

- Clarify notification requirements.

- Ensure related business rules are documented before development.

- Improve communication between business and technical stakeholders.

# 7. Key Learnings

- Approval workflows require clearly defined business rules.

- Acceptance criteria should cover both successful and unsuccessful scenarios.

- Leave balance updates must be validated after approval.

- Notifications should have clearly defined triggers.

- Edge cases should be identified during requirement analysis.

- Continuous refinement helps improve requirement quality.

# 8. Sprint 2 Retrospective Conclusion

Sprint 2 was completed successfully with all planned user stories and 15 Story Points delivered.

The retrospective identified opportunities to improve approval-rule clarification, workflow edge-case analysis, notification requirements, and early validation.

These improvements will be applied in future Sprints to improve requirement quality and reduce implementation issues.