# ELMS UAT Sign-Off

# 1. Project

Employee Leave Management & Workforce Analytics System (ELMS)

# 2. UAT Summary

User Acceptance Testing (UAT) was conducted to validate the business functionality of the ELMS solution against defined business requirements. Testing covered test cases TC-001 through TC-029, encompassing the following operational areas:

- Employee self-service & leave application functionality

- Manager review, approval workflows, & team conflict management

- HR/Admin policy configuration & audit logging

- Management reporting & Power BI semantic models

- Workforce leave analytics & executive scorecards

Testing was conducted by Moshahed Ullah.

# 3. UAT Result Summary

| Metric | Result |
| --- | --- |
| Total Test Cases | 29 |
| Passed | 25 |
| Failed | 0 |
| Blocked | 4 |
| Not Executed | 0 |
| Pass Rate (of Executed Tests) | 100.0% |
| Total Defects Logged | 4 |
| Open Critical / High Defects | 1 |
| Total Open Defects | 3 |
| Deferred Defects | 1 |

## Summary of Blocked Test Cases & Defects

| Test Case ID | Defect ID | Severity | Status | Issue Summary |
| --- | --- | --- | --- | --- |
| TC-006 | DEF-001 | Medium | Open | Backend file storage API required for document uploads |
| TC-010 | DEF-002 | High | Open | Live SMTP mail server relay required for email alerts |
| TC-019 | DEF-003 | Medium | Open | Backend database cron scheduler required for year-end rollover |
| TC-029 | DEF-004 | Low | Deferred | Power BI Pro cloud tenant license required for scheduled email export |

# 4. UAT Acceptance Criteria

The system can be considered accepted when:

- Critical business functionality works as expected.

- High-priority business requirements have been validated.

- Critical defects have been resolved.

- Major failed test cases have been reviewed.

- Business stakeholders agree that the solution meets the agreed requirements.

# 5. UAT Conclusion

Based on the completed UAT execution and defect review, all 25 executed test cases passed successfully without functional UI or logic failures. The 4 blocked test cases (TC-006, TC-010, TC-019, TC-029) are dependent on backend server infrastructure integration and cloud tenant licensing.

UAT Status: Conditionally Accepted (Pending Infrastructure Integration)

Final production go-live is contingent upon completing backend file API setup, SMTP mail relay server integration, and database cron scheduler configuration.

# 6. Business Stakeholder Sign-Off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Employee Representative | Person | Conditional Approval | Date |
| Manager Representative | Person | Conditional Approval | Date |
| HR/Admin Representative | Person | Conditional Approval | Date |
| Management Representative | Person | Conditional Approval | Date |

# 7. Notes

UAT sign-off represents business acceptance of the tested scope. Any unresolved issues should be documented separately and tracked through the appropriate defect or change management process.